ReadyToTalk

Future Features & Product Roadmap

Version 1.0  •  May 2026

# Overview

ReadyToTalk is a same-place social presence app that lets people at the same physical location signal readiness to connect, send a request to talk, exchange short pre-conversation messages, and meet in person. The core connection loop has shipped. This document outlines every planned feature beyond the current build, with enough detail to hand off to any developer or stakeholder.

Features are grouped into two tiers:

- MVP Gaps — critical holes that must be closed before showing the app to new users.

- Next Wave — features that add depth, safety, and growth once the core is validated.

TIER 1 — MVP GAPS

These are not enhancements. They are missing pieces that leave the product feeling broken for real users. Ship all four before any public launch or user testing session.

## 1. Requester Outbox

| Priority: Critical | Effort: 1–2 days | Phase: MVP |
| --- | --- | --- |

Problem

When User A sends a connect request, they have no feedback. The modal closes and nothing changes on their screen. They cannot see whether their request was received, read, replied to, accepted, or declined. This creates immediate confusion in testing.

What to build

- A "Pending request" card that appears on the sender's screen after they send a request.

- Card shows: recipient name and intent, the intro message sent, any replies received, current status badge (Pending / Accepted / Declined / Expired).

- Sender can see the reply thread and add up to 3 messages from their side too.

- A "Cancel request" button that withdraws the request while still pending.

- When accepted, the card transitions into the active conversation panel (same as the recipient sees).

Technical notes

| DB query | Add getPendingOutgoingRequests() to app-state.ts, mirroring getPendingIncomingRequests() but filtering by requesterUserId. |
| --- | --- |
| Server fn | Expose as a createServerFn in routes/index.tsx and pass to PlaceViewScreen as pendingOutgoingRequests prop. |
| UI | New OutgoingRequestCard component in PlaceViewScreen.tsx, symmetrical to IncomingRequestCard. Show below the incoming requests section. |
| Cancel | Add cancelConnectRequest() server fn that sets status = cancelled and clears both users' states if needed. |
| Auto-poll | Already polling every 6s — outgoing requests will update automatically with no extra work. |

## 2. Browser Push Notifications

| Priority: Critical | Effort: 2–3 days | Phase: MVP |
| --- | --- | --- |

Problem

Users must keep the tab open and visible to know a request has arrived. The 6-second auto-poll only works if the page is loaded. In practice, people check their phone, look away, or leave the tab in the background. The request expires in 10 minutes with no one knowing it arrived. Push notifications are what transform this from a demo into a real product.

What to build

- Service worker that subscribes to Web Push on first visit (after explicit user permission).

- Notification triggered when: (a) a connect request arrives, (b) a reply is added to a pending request, (c) a request is accepted.

- Notification body shows the requester's name and intro message so the recipient can decide whether to open the app.

- Tapping the notification deep-links directly to the pending request card.

- Graceful fallback: if permission is denied, the app falls back to the existing 6s poll with a banner suggesting the user enable notifications.

Technical notes

| Protocol | Web Push API with VAPID keys. Generate VAPID keys once and store in .dev.vars / Cloudflare secrets. |
| --- | --- |
| Subscription | Store PushSubscription objects in a new push_subscription table (userId, endpoint, p256dh, auth, createdAt). |
| Trigger point | Call sendPushNotification() inside respondToConnectRequest and addMessageToRequest in app-state.ts after DB writes. |
| Delivery | Use the web-push npm package inside the Cloudflare Worker. Works within Workers with nodejs_compat flag already enabled. |
| Service worker | Register sw.js in public/. Handle push events and notificationclick for deep-linking. |
| iOS caveat | Requires iOS 16.4+ and the site must be added to the home screen as a PWA. Document this limitation clearly. |

## 3. Request Expiry Notice

| Priority: High | Effort: 0.5 days | Phase: MVP |
| --- | --- | --- |

Problem

When a 10-minute request expires, it silently disappears from both screens. Neither the requester nor the recipient gets any explanation. The requester wonders if something broke. The recipient loses context. This is a trivial fix with significant UX impact.

What to build

- When a request's expiresAt passes, show a dismissible notice on both sides: "Request expired — [username]'s request to talk has expired. You can send a new one anytime."

- Notice auto-dismisses after 8 seconds, same pattern as the existing conversationNotice.

- For the requester: notice appears where the outbox card was.

- For the recipient: notice appears where the incoming request card was.

- Expired requests are already marked in the DB by getPendingIncomingRequests(). Just surface this status in the UI.

Technical notes

| Detection | The existing poll already calls refreshSession() every 6s. Compare the previous pendingIncomingRequests list to the new one — any request that was pending and is now absent (or status = expired) triggers the notice. |
| --- | --- |
| State | Add expiredRequestNotice state (similar to conversationNotice) in PlaceViewScreen.tsx. |
| No DB change | The expiry marking already happens server-side in getPendingIncomingRequests(). No schema changes needed. |

## 4. Place Discovery & Shareable Links

| Priority: Critical | Effort: 2–3 days | Phase: MVP |
| --- | --- | --- |

Problem

Right now, the only way to join a place is if someone already knows its ID and tells you. There is no map, no search, no list of nearby places, and no shareable link. This means every new user needs hand-holding just to get started. It is the single biggest barrier to organic growth.

What to build

- Shareable place link: readytotalk.app/join/[placeId] that deep-links directly into that place's check-in flow.

- QR code for each place (ironically, reuse the existing QR infrastructure) that venue owners can print and leave on tables.

- Nearby places list on the join screen, sorted by distance, using the browser Geolocation API. Shows name, address, live ready count.

- Search bar on the join screen to find a place by name or address.

- "Create a place" flow for venue owners or organisers — name, address, optional logo.

Technical notes

| Route | Add /join/[placeId] route in TanStack Start that calls setCurrentPlace() and redirects authenticated users into the place view. |
| --- | --- |
| Nearby API | Add a getPlacesNearby(lat, lng, radiusKm) server fn that queries the place table using a bounding box on lat/lng columns (already indexed). |
| QR | The existing qrcode package is already installed. Generate a QR for each place linking to /join/[placeId]. |
| Create place | Add createPlace() server fn. Consider restricting creation to verified venue owners in a later iteration. |

# Tier 2 — Next Wave

Once the MVP gaps are closed and at least 20–30 real users have gone through the full flow, build these. They add safety, depth, and the B2B growth lever.

## 5. Block & Report

| Priority: High | Effort: 1–2 days | Phase: Next wave |
| --- | --- | --- |

Why it matters

This is a non-negotiable safety baseline before any public launch. Without it, a single bad actor can ruin the experience for everyone at a place and generate liability. The feature does not need to be complex — it just needs to exist.

What to build

- Block: a user can block another user. Blocked users cannot send requests to each other. Block is persistent across sessions and places.

- Report: a user can flag a request or message as inappropriate. Reports go into an admin queue for review.

- UI entry points: three-dot menu on request cards and on the ready list, leading to "Block [username]" and "Report this request."

- Blocked users do not appear in each other's ready lists.

| Schema | Add user_block table (blockerId, blockedId, createdAt) and user_report table (reporterId, reportedUserId, requestId, reason, createdAt). |
| --- | --- |
| Logic | Filter blocked users out of getReadyParticipants() and getPendingIncomingRequests(). |
| Admin queue | A simple /admin/reports page (auth-gated) listing open reports. No need for a full moderation system at this stage. |

## 6. Conversation History

| Priority: Medium | Effort: 2 days | Phase: Next wave |
| --- | --- | --- |

Why it matters

Regulars at a coworking space or coffee shop will return repeatedly. Giving them a lightweight log of who they have talked to, when, and what their intent was makes the app stickier and reduces awkward "have we met?" moments.

What to build

- A "Past connections" section on the user's profile or a separate /history route.

- Shows: the other person's username and intent, the place where you met, the date, and the pre-conversation messages.

- Private to the user — not visible to others.

- Retained for 90 days, then auto-deleted (respect privacy, keep storage lean).

| Schema | The handoff_connection table already records accepted connections. Add a conversation_summary table (connectionId, userId, snapshot of counterpart intent, messages JSON, createdAt) populated when a connection ends. |
| --- | --- |
| Retention | A scheduled Cloudflare Cron Trigger that runs weekly and deletes conversation_summary rows older than 90 days. |
| UI | Simple read-only list. No editing or deletion by users (handled by auto-retention policy). |

## 7. Venue Admin Panel

| Priority: High | Effort: 4–5 days | Phase: Next wave |
| --- | --- | --- |

Why it matters

This is the B2B growth lever. Coffee shops, coworking spaces, libraries, and event organisers want to foster community. If they can claim their place, brand it, and see aggregate activity, they become distribution partners — they put QR codes on tables, mention it on their WiFi login page, and tell their regulars. This is how ReadyToTalk reaches critical mass without paid marketing.

What to build

- Venue claim flow: a venue owner enters their email and the place ID, receives a verification code, and gains admin access.

- Admin dashboard: live ready count, total check-ins today / this week, peak hours chart, number of conversations started.

- Customisation: upload venue logo (shown on the place card), custom welcome message shown to users when they check in.

- QR code download: high-resolution QR linking to /join/[placeId], ready to print.

- Optional: venue-level moderation (ability to ban a user from their specific place).

| Schema | Add venue_admin table (userId, placeId, verifiedAt). Add logo_url and welcome_message columns to place table. |
| --- | --- |
| Auth | Use existing Better Auth. Venue admins are just regular users with an entry in venue_admin. |
| Analytics | Aggregate from existing tables (handoff_connection, userProfile check-ins). No separate analytics DB needed at this scale. |
| Route | /admin/[placeId] — server-side auth check on load, redirect if not a venue admin for that place. |

## 8. Trust & Reputation Signal

| Priority: Medium | Effort: 2–3 days | Phase: Next wave |
| --- | --- | --- |

Why it matters

When you see a stranger in the ready list, you have their name and a one-line intent. That is not much to go on. A lightweight trust signal — how many conversations they have completed, how recently, and an optional rating — helps users make faster, more confident decisions about who to connect with.

What to build

- A small "X conversations" badge on each person's ready card showing their completed conversation count.

- Optional post-conversation rating: after a conversation ends, a one-tap thumbs-up / thumbs-down prompt (not shown publicly, used only to surface a "well-received" signal).

- A "Member since" indicator on profiles so new users can see they are not talking to a ghost account.

- No public star ratings or reviews — keep it lightweight and non-judgmental.

| Data source | Aggregate completed handoff_connections per user. Cache count in userProfile to avoid expensive joins on every page load. |
| --- | --- |
| Rating | Add conversation_rating table (ratedByUserId, connectionId, positive boolean, createdAt). Only used to compute a private "well-received %" for the platform. |
| Display | Show conversation count on PresencePersonCard only if count > 0. No badge for brand new users. |

## 9. Native Mobile App

| Priority: Low | Effort: 4–6 weeks | Phase: Later |
| --- | --- | --- |

Why it matters

The current PWA works well on desktop and Android. On iOS it has meaningful limitations: push notifications require the app to be added to the home screen, background location is unavailable, and App Store distribution is off the table. A native wrapper (Capacitor or React Native) resolves all of this and unlocks a proper App Store listing, which is a significant trust signal for venues considering adoption.

What to build

- Capacitor wrapper around the existing TanStack / React codebase — minimal rewrite since the web app already works on mobile.

- Native push notifications via APNs (iOS) and FCM (Android), replacing the Web Push implementation.

- Background location permission for more accurate place detection (optional, not required for core flow).

- App Store and Google Play submission with venue-focused screenshots and copy.

| Framework | Capacitor is the lowest-friction option since the existing codebase is already a web app. Avoids a full React Native rewrite. |
| --- | --- |
| Push | Replace web-push with Firebase Cloud Messaging. Same server-side trigger points in app-state.ts, different delivery mechanism. |
| Timeline | Do not start this until the web PWA has at least 50 active users. The friction of app store approval and native builds is not worth it before product-market fit is validated. |

# Summary

| Feature | Priority | Effort | Phase |
| --- | --- | --- | --- |
| Requester Outbox | Critical | 1–2 days | MVP |
| Push Notifications | Critical | 2–3 days | MVP |
| Expiry Notice | High | 0.5 days | MVP |
| Place Discovery | Critical | 2–3 days | MVP |
| Block & Report | High | 1–2 days | Next wave |
| Conversation History | Medium | 2 days | Next wave |
| Venue Admin Panel | High | 4–5 days | Next wave |
| Trust & Reputation | Medium | 2–3 days | Next wave |
| Native Mobile App | Low | 4–6 weeks | Later |

This document is intended as a living reference. Update priorities based on what real users tell you after the MVP ships.